CMU–SBNU

# Volunteer Management System

Planning Baseline and Requirements Package

PLANNING STAGE  •  VERSION 2.5 REVIEWED FULL-STACK SPECIFICATION  •  16 OCTOBER 2026

STATUS  Proposed scope and requirements for review. No software, integration, security control, institutional approval, or emergency operation is represented as complete.

Table 01. Project tables — Document control / Value

| Document control | Value |
| --- | --- |
| Project | CMU–SBNU Volunteer Management System (NSRC VMS) |
| Audience | CMU–SBNU sponsor, unit leadership, coordinators, technical team, privacy/security reviewers |
| Document owner | To be confirmed |
| Approval status | Draft for planning review |
| Known technology direction | Flutter/Dart client; Firebase backend; Cloud Firestore database |
| Next gate | Approve scope, roles, emergency operations, privacy requirements, and feasibility |

Purpose: establish a shared, reviewable baseline before design and implementation. Unresolved local or technical decisions are marked For confirmation —.

# Contents

1 Executive Summary

2 Purpose, Status, and Use

3 Scope and Boundaries

4 Users and Permissions

5 Functional Requirements

6 Emergency Workflows

7 Proposed Architecture

8 Data Model

9 Screen Inventory

10 Security and Privacy

11 Notifications, Offline Use, and Operations

12 Quality Requirements

13 Verification Plan

14 Acceptance Criteria

15 Risks and Mitigations

16 Milestones and Readiness Gates

17 Decision Register

18 Glossary and References

19 Client Application Design

20 Backend Operations and API Contracts

21 Firestore Schema and Query Plan

22 Authorization and Security Rules Matrix

23 SOS and Incident State Machines

24 Environments, Deployment, and Release

25 Observability, Backup, and Recovery

26 Repository and CI/CD Plan

27 Full-Stack Traceability and Open Decisions

28 Official Technical References

29 Field-Level Data Dictionary

30 Request and Response Examples

31 Delivery Backlog and Definition of Done

32 Problem Framing, Outcomes, and Release Boundaries

33 Detailed Operational Workflows and Safety Rules

34 Privacy, Security, Operations, and Delivery Readiness

35 Acceptance Criteria and Verification Scenarios

36 Glossary, Decisions, and Traceability

37 Requirement Traceability Matrix

38 Reference Sources and Revision History

# 1. Executive Summary

CMU–SBNU is planning a volunteer management system for organizing volunteers, activities, attendance, communications, and operational reporting. The proposed product uses Flutter/Dart, Firebase services, and Cloud Firestore as its primary database. Final platform support, Firebase products, security design, costs, and operating procedures remain to be confirmed.

Initial scope includes volunteer management, attendance, activity management, organizational structure, announcements, reports and analytics, user roles and permissions, and QR-assisted attendance. Emergency scope adds SOS alert creation and authorized handling, incident reports with optional location, incident mapping, and an emergency hotline directory. One-tap calling is enabled only after institutional verification and approval of each number.

This is a planning baseline, not an implementation report. The decision register and readiness gates should be approved before development or production use.

# 2. Purpose, Status, and Use

## 2.1 Purpose

Use this package to agree on scope, responsibilities, requirements, data boundaries, workflows, and acceptance checks before implementation. It can guide design, estimation, procurement, and later user acceptance testing.

## 2.2 Planning conventions

Table 02. 2.2 Planning conventions — Label / Meaning

| Label | Meaning |
| --- | --- |
| For confirmation — | A policy, institutional owner, technical choice, or value needs an explicit decision. |
| Proposed | Candidate requirement or design for review; approve before treating as final. |
| Acceptance criterion | Condition to demonstrate and accept before the related release gate. |

## 2.3 Known inputs and limits

Known: Flutter/Dart frontend, Firebase backend, Firestore database, and the selected features listed above.

No repository, deployed Firebase project, approved role matrix, responder roster, hotline list, or production configuration was supplied for verification.

No dates, budget, response-time promise, location provider, hotline number, or service-level target is assumed.

# 3. Scope and Boundaries

## 3.1 In-scope capabilities

Table 03. 3.1 In-scope capabilities — Capability / Planning scope

| Capability | Planning scope |
| --- | --- |
| Volunteer management | Onboarding, approved profile fields, organization membership, account review if needed. |
| Organizational structure | Represent approved units or organizations and coordinators. |
| Activity management | Create activities, schedules, venues, descriptions, capacity, and participation. |
| Attendance | Record, review, correct, and report attendance. |
| QR-assisted attendance | Use an approved QR workflow; token, expiry, and anti-reuse rules need design. |
| Announcements | Publish messages to approved audiences with author and time. |
| Reports and analytics | Summarize participation, attendance, service hours, and approved measures. |
| Roles and permissions | Restrict actions and sensitive data using an approved access matrix. |
| Incident reports and map | Submit/triage reports; map authorized location-bearing records with list alternative. |
| SOS alerts | Create urgent alert and route to designated, authorized handlers. |
| Emergency hotlines | Maintain verified contacts; one-tap calling only for approved verified entries. |
| Supporting administration | Public landing/contact page, user guidance, audit history, profile/settings, backup/restore, and import/export are supporting candidates for prioritization. |

## 3.2 Boundaries

An in-app SOS alert does not contact public emergency services. No dispatch integration is included unless separately approved and designed.

Do not claim guaranteed alert delivery or response; connectivity, device state, service availability, and staffing affect outcomes.

Continuous background location tracking is outside this proposal. Location sharing is optional and workflow-specific.

Supporting features not prioritized by the sponsor may be phased after the initial release.

For confirmation —  Approve first-release scope and identify which supporting capabilities are launch-critical.

# 4. Users and Permissions

Roles below are candidates retained from the project outline. CMU–SBNU must approve role names, account ownership, separation of duties, and the action-level permission matrix. A role must not automatically grant access to every record.

Table 04. 4. Users and Permissions — Candidate role / Purpose / Candidate permissions

| Candidate role | Purpose | Candidate permissions |
| --- | --- | --- |
| Administrator | Configure approved settings and manage accounts. | User/role administration, reference data, audit review, approved backup/export. |
| Officer / Coordinator | Coordinate activities and operations. | Assigned activities, participation, attendance, announcements, incidents/SOS only if designated. |
| Volunteer / Member | Participate and maintain own profile. | Eligible activities, own attendance, incident reports, SOS if policy permits. |
| Organization / Unit coordinator | Coordinate a recognized group. | Only group records explicitly permitted by the approved matrix. |

## 4.1 Permission principles

Apply least privilege and scope records by organization, activity, or assigned response role.

Separate account administration from incident handling when staffing permits.

Enforce sensitive access at trusted service and Firestore-rule boundaries; client-side screen hiding is not security.

For confirmation — registration approval, MFA requirement, suspension, recovery, and account removal policy.

Operational designations: responder, hotline verifier, announcement publisher, report analyst, incident reviewer, and audit reviewer are scoped assignments, not automatic system-wide roles. Store designation scope and expiry/active status; grant only the required operations.

Separation of duties: the person who creates or edits a hotline entry cannot verify that same entry. An administrator cannot grant themselves responder or incident-reviewer designation; a second authorized approver must approve and the change is audited.

# 5. Functional Requirements

These requirements describe intended behavior for review and do not claim implementation is complete.

Table 05. 5. Functional Requirements — ID / Requirement / Decision / note

| ID | Requirement | Decision / note |
| --- | --- | --- |
| AUTH-01 | Authenticate users using the approved account method; provide sign-out and recovery. | Confirm method and recovery owner. |
| AUTH-02 | Apply approved registration, review, activation, suspension, and deactivation. | Confirm states and authority. |
| AUTH-03 | Enforce permissions for every sensitive action and record. | Approve role/action matrix. |
| VOL-01 | Create and maintain volunteer profiles using only approved fields. | Confirm fields and retention. |
| VOL-02 | Associate volunteers with approved units or organizations. | Confirm hierarchy. |
| ACT-01 | Authorized staff can create, edit, publish, cancel, and close activities. | Confirm status and editors. |
| ACT-02 | Volunteers can view eligible activities and request participation. | Confirm capacity and approvals. |
| ATT-01 | Authorized staff record attendance against an activity and participant. | Confirm statuses and corrections. |
| ATT-02 | Volunteers view own attendance; coordinators see authorized scope. | Confirm visibility. |
| QR-01 | Authorized operators issue activity-specific QR attendance sessions. | Design expiry, session, replay rules. |
| QR-02 | A valid scan records participant, activity, time, and validation result. | Confirm check-in/out and duplicates. |
| ANN-01 | Authorized staff publish, target, update, and archive announcements. | Confirm audience and priorities. |
| REP-01 | Authorized users view reports for permitted organizations/date ranges. | Confirm catalog and access. |
| REP-02 | Summarize participation, attendance, and approved service hours. | Confirm calculations and exports. |
| ORG-01 | Authorized administrators maintain the approved unit structure. | Confirm hierarchy and coordinators. |
| INC-01 | Submit incident category, narrative, time, and optional location. | Confirm severity, files, privacy notice. |
| INC-02 | Authorized reviewers assign, update status, and record response notes. | Confirm workflow and handlers. |
| MAP-01 | Authorized viewers see location-bearing incidents on map and list. | Choose provider and precision. |
| SOS-01 | Permitted user deliberately creates an SOS alert and sees submission state. | Confirm activation safeguards. |
| SOS-02 | Route minimal alert notice only to designated authorized handlers. | Confirm roster and delivery method. |
| SOS-03 | Handlers acknowledge, assign, update status, and record resolution. | Confirm procedure. |
| HOT-01 | Show hotline label, number, coverage/availability, verification, review date. | Institution owns source list. |
| HOT-02 | Enable one-tap calling only for institution-verified, approved numbers. | Unverified/expired remains disabled. |
| ADM-01 | Keep an auditable record of sensitive administration and emergency actions. | Confirm access and retention. |
| ADM-02 | Provide approved backup/restore and import/export controls. | Confirm scope and recovery goals. |
| OPS-01 | Provide approved user guidance, settings, and support contacts. | Confirm owners. |

# 6. Emergency Workflows

## 6.1 SOS creation and authorized handling

User opens SOS and sees who receives the alert and what information is shared.

User deliberately confirms. Location is optional and requested only if approved; declining/unavailable location does not prevent alert unless institution decides otherwise.

System records an alert ID, creator, time, minimum details, optional location, and initial status. Show submitted, delivery pending, delivered where known, or failed/unknown.

Route minimum notice to designated handlers only. Do not expose full incident details on lock screens unless approved.

Authorized handler acknowledges, assigns, records updates, and closes under the approved procedure.

Reporter receives status updates where supported. State that the app does not call public emergency services and cannot guarantee response.

## 6.2 Incident report and status workflow

Unified incident states: submitted → underReview → actionInProgress → resolved → reopened → actionInProgress. Closed, rejected, and duplicate are terminal states; duplicate records require duplicateOf linkage, rejected records require a reason, and closed records require an authorized reviewer. Confirm whether reopening after closure is allowed.

Reporter enters category and narrative; occurrence time, severity, attachments follow approved form; location is optional.

Location may be shared at report time or entered manually if allowed; no continuous tracking is assumed.

Authorized reviewers triage, assign, update status, and add notes; every change records actor and time.

Map shows only records the viewer may access; a list view remains available for accessibility and map failure.

## 6.3 Hotline verification and calling

Designated maintainer enters contact details for institutional verification.

Verifier confirms number, label, coverage, availability, and verification date.

Only approved current entries enable calling; show selected contact and number and require confirmation before call handoff.

Track review date; disable expired or withdrawn entries until reverified.

OPERATING GATE  Do not enable production SOS until primary/backup handlers, coverage, escalation, training, and offline/failure procedures are approved.

# 7. Proposed Architecture

Confirmed direction: Flutter/Dart client, Firebase backend, Cloud Firestore primary database. Other Firebase products and external services are candidates only.

Table 06. 7. Proposed Architecture — Layer / Planning responsibility / Decision to confirm

| Layer | Planning responsibility | Decision to confirm |
| --- | --- | --- |
| Flutter/Dart | Role-aware screens for volunteers, activities, attendance, announcements, reports, incidents, SOS, hotlines. | Platforms, accessibility, offline behavior. |
| Firebase Authentication | Identity/session lifecycle if approved. | Provider, review, MFA, recovery. |
| Cloud Firestore | Primary records for approved users, activities, attendance, incidents, alerts, reference data. | Region, schema, indexing, retention, cache, billing. |
| Server-side functions | Candidate for privileged validation, SOS routing, scheduled maintenance. | Need, runtime, cost, monitoring, owner. |
| Push notifications | Candidate channel for designated handlers. | Delivery limits, retries, fallback, payload. |
| Map and call handoff | Map provider and device calling are dependencies. | Provider terms; verification workflow; devices. |

## 7.1 Design principles

Authorize sensitive actions on trusted server-side boundaries and Firestore rules.

Route emergency notices to a managed responder roster, never implicitly to all accounts.

Keep delivery state explicit; never imply guaranteed delivery.

Limit location to approved workflows and role visibility.

Keep hotline access usable without requiring map/location permission.

# 8. Data Model

Entities below are candidate Firestore collections or logical records. Confirm schema, access patterns, indexes, and retention before implementation.

Model alignment: this table names logical entities. Canonical document paths are in Section 21; participation and attendance are subcollections under activities, while alert delivery and report job records use their own restricted collections.

Table 07. 8. Data Model — Entity / Candidate information / Important control

| Entity | Candidate information | Important control |
| --- | --- | --- |
| users | User ID, approved profile, account state, unit links, role reference. | Minimize personal data; protect role changes. |
| organizations | Unit ID, name, parent, active state, coordinator. | Restrict management and group visibility. |
| activities | ID, owner, title, schedule, venue, description, capacity, status. | Limit edits; retain status history as needed. |
| participation | Activity/user link, request/approval state, timestamps. | User sees own; coordinator sees assigned scope. |
| attendance | Activity/user, status, actor, time, optional correction reason. | Prevent unauthorized duplicates; audit corrections. |
| qrSessions | Activity/session, issuer, validity, validation policy. | Reusable QR alone is not proof; approve anti-reuse design. |
| announcements | Author, audience, content, priority, publish/expiry. | Restrict targeting and publication. |
| incidents | Reporter, category, narrative, optional severity/time/location, status, handler. | Optional location; restrict detail/files. |
| sosAlerts | Alert ID, reporter, time, minimal detail, optional location, status, handler, delivery state. | Only authorized responders see details. |
| alertEvents | Alert ID, action, actor, time, minimal event detail. | Controlled retention; audit. |
| hotlines | Label, number, coverage, availability, verifier/date, next review. | Unverified/expired cannot call. |
| auditEvents | Actor, action, record reference, time, outcome, minimal change context. | No secrets; restricted and retained by policy. |
| alertDeliveries | Alert ID, handler, channel, attempt/state, provider reference where safe. | Server-managed; minimize identifiers and retention. |
| reportJobs | Requester, type/filters, status, expiry, output reference. | Scoped access; output expires by policy. |

## 8.1 Location and attachments

Store only location needed for a user-initiated report or alert; do not collect continuous location by default.

If attachments are approved, restrict access and define file type, size, deletion, and retention.

For confirmation — exact-coordinate need, viewer roles, precision, and map display behavior.

# 9. Screen Inventory

Table 08. 9. Screen Inventory — Screen / area / Users / Key actions and states

| Screen / area | Users | Key actions and states |
| --- | --- | --- |
| Sign-in, registration, recovery | All | Authenticate; show pending/disabled states. |
| Role-aware dashboard | Approved roles | Assigned activities, attendance, announcements; emergency cards only if authorized. |
| Volunteer profile/unit | Volunteer, coordinator, admin | View/edit permitted fields and unit links. |
| Activity list/detail/editor | Volunteer, coordinator | Browse, request, manage activity and roster. |
| Attendance editor/history | Coordinator, admin, volunteer | Mark/correct; volunteer views own record. |
| QR issue/scan/result | Coordinator, volunteer | Create/scan; valid, expired, duplicate, failed. |
| Announcements | All; authorized publishers | Read, target, publish, archive. |
| Reports/analytics | Authorized coordinators/admins | Filter approved summaries. |
| Incident form/detail | Volunteer, reviewer | Submit; optional location; status updates. |
| Incident map/list | Authorized reviewer | Filter and open limited-detail records. |
| SOS entry/confirmation/receipt | Permitted users | Explain recipients; deliberate action; truthful status. |
| Responder inbox/detail | Designated handlers | Acknowledge, assign, update, resolve. |
| Hotline directory/call confirm | Approved users | Verified contacts; confirm before calling. |
| Hotline maintenance/verification | Designated maintainers | Enter, verify, review, disable, audit. |
| Public landing/contact; admin, audit, backup, import/export, help | Public visitors and authorized roles | Approved supporting administration. |

For confirmation —  Navigation, screen visibility, languages, accessibility standard, and launch-critical screens.

# 10. Security and Privacy

Security/privacy personnel must review this baseline before collecting real personal or emergency data. This is not a compliance certification.

Use least-privilege authorization; test Firestore rules independently of client screens.

Restrict SOS/incident details. Notifications carry minimum information required to prompt an authorized handler.

Explain purpose, access, retention, and contact route before collecting profile, incident, attachment, or location data.

Collect location only for approved user-initiated workflows. No default background tracking.

Keep secrets out of client code and logs; review diagnostics, exports, backups, and notification payloads for sensitive data.

Define correction, removal, retention, backup expiry, access review, and breach/escalation procedures with institutional owners.

Review applicability of Philippine Data Privacy Act of 2012 (RA 10173) and implementing rules with CMU–SBNU privacy personnel; this package is not legal advice.

Official references: Official Gazette, RA 10173: https://officialgazette.gov.ph/2012/08/15/republic-act-no-10173/ ; National Privacy Commission, Act and IRR: https://privacy.gov.ph/the-data-privacy-act-and-its-irr/. The Act states principles including transparency, legitimate purpose, and proportionality; institutional reviewers determine obligations.

# 11. Notifications, Offline Use, and Operations

## 11.1 Notifications

Confirm whether push notifications are approved for SOS and announcements; device permission and service behavior affect delivery.

Show truthful state where available; if delivery cannot be confirmed, say unknown or failed.

Define retry/escalation with responders. Repeated rounds, sounds, vibration, and global banners need explicit safety and policy review.

## 11.2 Offline and service failure

Decide which ordinary functions work offline and how pending changes reconcile.

Never queue SOS silently and imply responders were notified. Show connection/submission state and approved fallback.

Define backup/restore, monitoring, support ownership, incident response, and rollback before pilot.

## 11.3 Hotline and responder operations

Maintain an owner for the hotline list and responder roster; review each on an approved schedule.

Train primary and backup handlers; define coverage, handoff, escalation, and procedures if the app/network is unavailable.

# 12. Quality Requirements

Table 09. 12. Quality Requirements — Area / Requirement / Target / decision

| Area | Requirement | Target / decision |
| --- | --- | --- |
| Accessibility | Labels, screen-reader/keyboard support, contrast, non-map alternative. | Confirm standard and owner. |
| Usability | Understandable deliberate emergency action; avoid accidental activation. | Validate with users/responders. |
| Privacy | Minimize data and restrict display/export to approved purposes. | Approve notice, access, retention. |
| Reliability | Report status honestly during service/device/network failure. | Confirm availability/recovery targets. |
| Performance | Support expected user, activity, report, map volume. | Confirm capacity assumptions. |
| Compatibility | Support agreed OS and deployment targets. | Confirm platforms/minimum versions. |
| Maintainability | Document ownership, configuration, deployment, support. | Assign technical/operational owners. |
| Localization | Approved language, names, number formatting, date/time. | Confirm locale needs. |

# 13. Verification Plan

Table 10. 13. Verification Plan — Test area / Verify / Evidence

| Test area | Verify | Evidence |
| --- | --- | --- |
| Requirements/access | Each role performs only approved actions; unauthorized access fails at data boundary. | Role matrix and rules tests. |
| SOS | Confirmation, optional location, handler routing, acknowledgement, status history, failure display. | Integration test and responder simulation. |
| Incidents/map | Submit with/without location; workflow; map/list permissions and detail limits. | UI, rules, privacy tests. |
| Hotline calling | Unverified/expired cannot call; verified entry confirms before device call handoff. | State and device tests. |
| QR attendance | Valid/expired/reused token; right participant/activity; duplicate/offline. | Boundary and abuse-case tests. |
| Reports | Filters/totals match approved calculations; exports respect permissions. | Known-data reconciliation. |
| Privacy/security | Location, files, logs, notifications, backups, exports follow policy. | Review and remediation log. |
| Accessibility/compatibility | Screen reader, keyboard, text scale, permissions, supported devices. | Manual/automated evidence. |
| Operations | Coverage, fallback, backup/restore, monitoring, support handoff. | Tabletop/readiness sign-off. |

# 14. Acceptance Criteria

Sponsor approves first-release scope, roles, and action permissions.

Volunteer, activity, attendance, QR, announcements, reports, and analytics meet approved requirements and pass scoped tests.

Permitted user creates SOS with optional location; only designated handlers see and act on details.

Handlers acknowledge/update; state changes include actor/time; unknown delivery is never reported as delivered.

Incident can be submitted without location, follows approved workflow, and is visible on map/list only to authorized users.

Unverified/overdue hotline cannot initiate calling; verified contact details appear for confirmation before call handoff.

Security/privacy reviewers approve data, location, notification, retention, and access controls before real data use.

Designated responders complete an alert simulation and approve coverage, escalation, and fallback.

Production support, backups, monitoring, recovery, and rollback have written approval.

# 15. Risks and Mitigations

Table 11. 15. Risks and Mitigations — Risk / Effect / Mitigation / decision

| Risk | Effect | Mitigation / decision |
| --- | --- | --- |
| No responder coverage | Alert may go unanswered. | Name primary/backup handlers, coverage, escalation, training, fallback. |
| Network/device failure | Delivery delayed or unknown. | Show honest state; test failure; publish fallback; no guarantee. |
| Outdated hotline | Incorrect contact may be called. | Verifier, review date, periodic recheck, disable expired. |
| Location overexposure | Privacy or safety harm. | Minimize precision; restrict roles; review map details. |
| QR reuse/fraud | Attendance inaccurate. | Approve session validation, expiry, replay handling, correction audit. |
| Incorrect role rules | Sensitive data exposed. | Approve matrix; test data rules; audit privileged changes. |
| Unbounded scope/cost | Schedule and operating cost rise. | Prioritize scope and estimate hosting, maps, messaging, support. |
| Unclear retention/closure | Excess retention or unresolved cases. | Assign owner; approve retention, review, closure, escalation. |

# 16. Milestones and Readiness Gates

Table 12. 16. Milestones and Readiness Gates — Milestone / Outcome / Exit evidence

| Milestone | Outcome | Exit evidence |
| --- | --- | --- |
| M1 Scope/governance | Approve sponsor, owner, roles, release scope, responder owner, reviewers. | Approved scope and decisions. |
| M2 Requirements/design | Approve workflows, data classification, status, access, map/call dependencies, architecture. | Reviewed requirements/design. |
| M3 Build/configuration | Implement approved client, rules, integrations, admin tasks, audit behavior. | Build/config record; no assumed completion. |
| M4 Verification | Complete feature, access, privacy, accessibility, failure, responder tests. | Evidence and critical findings closed. |
| M5 Pilot readiness | Verify hotline, train handlers, publish procedures, approve support/rollback. | Named sign-offs and pilot plan. |
| M6 Pilot/evaluation | Run limited approved pilot and decide next release. | Pilot review and go/no-go. |

Dates, effort, budget, owners, and duration are For confirmation — items; no launch date/readiness is asserted.

# 17. Decision Register

Table 13. 17. Decision Register — ID / Decision / Owner to confirm / Status

| ID | Decision | Owner to confirm | Status |
| --- | --- | --- | --- |
| D-01 | Sponsor, product owner, operating unit, official name. | CMU–SBNU leadership | For review |
| D-02 | First-release scope and supporting features. | Sponsor / owner | For review |
| D-03 | Roles, account review, organization hierarchy, permissions. | Owner / technical lead | For review |
| D-04 | SOS recipients, coverage, escalation, fallback, training. | Emergency operations | For review |
| D-05 | Incident categories, status, visibility, files, retention, owner. | Unit / privacy reviewer | For review |
| D-06 | Location need/precision, map provider, access, retention. | Privacy / technical lead | For review |
| D-07 | Hotline numbers, verification authority, review, disable procedure. | Institution verifier | For review |
| D-08 | Platforms, Firebase products/region, costs, backups, support. | Technical lead / sponsor | For review |
| D-09 | Privacy notice, lawful basis, retention, institutional review. | Privacy personnel | For review |
| D-10 | Accessibility, language, report formulas, exports, pilot owner. | Owner / users | For review |

# 18. Glossary and References

Table 14. 18. Glossary and References — Term / Meaning

| Term | Meaning |
| --- | --- |
| SOS alert | In-app urgent notice to designated handlers; not a public emergency call. |
| Incident report | User-submitted record for review, with optional location. |
| Authorized handler | Person explicitly designated and permitted to receive/act on SOS. |
| Verified hotline | Institution-checked contact with accountable verifier and review date. |
| For confirmation — | Decision/fact requiring institutional or technical confirmation. |

Official Gazette, Republic Act No. 10173: https://officialgazette.gov.ph/2012/08/15/republic-act-no-10173/

National Privacy Commission, Data Privacy Act and IRR: https://privacy.gov.ph/the-data-privacy-act-and-its-irr/

These references support institutional review and do not replace advice from CMU–SBNU privacy or legal personnel.

This annex translates the approved planning scope into a candidate implementation design for Flutter/Dart, Firebase, and Cloud Firestore. It is detailed enough to estimate and review, but must be validated against the selected platforms, Firebase project, institutional policies, cost plan, and implementation team skills. It does not describe a completed build.

# 19. Client Application Design

## 19.1 Suggested Flutter feature structure

Table 15. 19.1 Suggested Flutter feature structure — Area / Responsibilities / Example components

| Area | Responsibilities | Example components |
| --- | --- | --- |
| app/core | Bootstrap, routing, theme, localization, shared error handling, logging, configuration. | App entry, route table, design tokens, error boundary. |
| features/auth | Sign-in, registration, recovery, approval states. | Screens, form validation, auth controller. |
| features/volunteers | Profiles, approval, organization membership. | Profile editor, roster, status controls. |
| features/activities | Activity browse, detail, authoring, participation. | Activity list/detail/form, participant controller. |
| features/attendance | Attendance entry, history, corrections. | Roster, attendance session, history. |
| features/qr_attendance | QR issue, scan, validate, result. | Session issuer, scanner, duplicate/expiry states. |
| features/announcements | Compose, audience selection, publish, archive. | Feed, detail, editor. |
| features/incidents | Report form, review, status, map/list. | Location opt-in, filters, restricted detail. |
| features/sos | Alert confirmation, receipt, responder queue. | SOS entry, delivery state, authorized handler actions. |
| features/hotlines | Directory, call confirmation, verification admin. | Directory, call handoff, verification log. |
| features/reports_admin | Reports, audit, export, backup, settings, help. | Role-gated dashboards and operations. |

## 19.2 Client layering

Presentation: screens and widgets render state and send user intents; they do not contain security decisions.

Application/domain: use cases define activity, attendance, incident, SOS, and hotline rules independently of widgets.

Data: repositories translate use cases to Firebase SDK operations or approved callable functions.

Models: typed entities validate field formats and map Firestore timestamps/references explicitly.

State management is a project decision. Recommended selection: choose and document one maintained Flutter state-management approach during technical design.

## 19.3 Client behavior requirements

Represent loading, empty, success, partial/offline, permission-denied, validation, and retryable failure states separately.

Check authentication and role state on navigation for usability, while relying on Firestore rules/backend checks for enforcement.

Request location, camera, notification, and phone permissions just in time and explain the feature purpose.

Avoid persisting SOS drafts or sensitive incident narratives in general caches unless the security design explicitly allows it.

Use accessible controls, semantic labels, text scaling, keyboard focus, and a list alternative to map interaction.

# 20. Backend Operations and API Contracts

Use direct Firestore SDK operations for simple reads and user-owned writes when rules can fully validate them. Use trusted server-side operations for privileged work, recipient resolution, role changes, hotline approval, sensitive exports, and any workflow that must atomically validate and write multiple records.

Table 16. 20. Backend Operations and API Contracts — Operation / Caller / authorization / Request / effect / Errors and safeguards

| Operation | Caller / authorization | Request / effect | Errors and safeguards |
| --- | --- | --- | --- |
| createSosAlert | Signed-in user with SOS permission. Callable function candidate. | clientRequestId, details, optional location. Create alert + audit event; enqueue notice only for designated handlers. | Reject invalid fields/role; idempotent request ID; rate limits; no broad broadcast. |
| acknowledgeSosAlert | Designated responder only. | alertId, optional response note. Set acknowledgement and append event atomically. | Reject unauthorized, duplicate/conflicting state; preserve audit. |
| updateSosStatus | Assigned/authorized handler. | alertId, allowed next state, note. Update lifecycle and history. | Validate state transition and handler scope. |
| submitIncident | Authenticated reporter; direct write or callable after rules review. | category, narrative, optional location/time. Create Submitted report and audit metadata. | Validate bounds; location optional; restrict attachments. |
| reviewIncident | Authorized reviewer. | incidentId, assignment/status/note. Update record and append history. | Check role and record scope on every call. |
| verifyHotline | Designated institutional verifier. | hotlineId, verification outcome, evidence reference/date. Enable/disable call action. | Require reviewer authority; audit all changes. |
| publishAnnouncement | Authorized publisher. | content, audience, dates, priority. Publish validated record. | Validate audience scope and content bounds. |
| exportReport | Authorized analyst/admin. | filters and selected report type. Return scoped export or job reference. | Bound query size; log export; protect sensitive fields. |

## 20.1 Contract conventions

Use stable operation names and typed request/response models; version contracts when a breaking change is approved.

Return machine-readable error codes such as unauthenticated, permission-denied, invalid-argument, not-found, failed-precondition, resource-exhausted, unavailable, and internal. Present human-safe messages in the client.

Include correlation/request IDs in logs; never log passwords, tokens, full incident narratives, exact location, or hotline verification secrets.

Make alert creation idempotent using a client-generated request ID with a bounded deduplication window; do not create duplicate SOS alerts on retry.

For multi-document state changes, use a transaction or server-side operation and append a history record; define conflict behavior explicitly.

PLATFORM NOTE  Firebase callable functions can carry Firebase Auth and App Check tokens through the client SDK. The backend must still validate authorization and payloads. Server Admin SDK operations bypass Firestore Security Rules and therefore require careful IAM and application checks.

# 21. Firestore Schema and Query Plan

The following is a proposed schema, not a deployed database. Prefer stable document IDs, explicit createdAt/updatedAt timestamps, and bounded documents. Store growing histories in subcollections or separate collections rather than unbounded arrays. Denormalize only fields needed for approved query and authorization patterns.

Table 17. 21. Firestore Schema and Query Plan — Collection / path / Core fields (illustrative) / Read/write boundary

| Collection / path | Core fields (illustrative) | Read/write boundary |
| --- | --- | --- |
| users/{uid} | uid, displayName, email (if needed), roleRef, organizationIds, accountStatus, createdAt, updatedAt. | User reads permitted profile; self-edit allowlist; privileged role/status writes only. |
| organizations/{orgId} | name, parentOrgId, status, coordinatorUids, createdAt, updatedAt. | Members read their assigned organization; admin changes controlled. |
| activities/{activityId} | title, description, startAt, endAt, venueLabel, optional geo, ownerUid, organizationId, status, capacity, timestamps. | Public/approved discovery policy to confirm; assigned staff write. |
| activities/{id}/participation/{uid} | uid, state (requested, approved, denied, withdrawn, cancelled), requestedAt, decisionBy, decisionAt. | Participant reads own request; scoped coordinator decides. |
| activities/{id}/attendance/{uid} | uid, attendanceStatus, recordedBy, recordedAt, source, correctionReason. | Participant reads own; assigned coordinator writes; correction logged. |
| qrSessions/{sessionId} | activityId, issuedBy, validFrom, expiresAt, sessionStatus, tokenHash/keyVersion, server-managed nonce or signed token reference, createdAt. | Server issues and validates short-lived signed tokens; never expose signing secret or reusable bearer token in readable Firestore data. |
| announcements/{announcementId} | title, body, audienceRule, priority, publishAt, expiresAt, authorUid, status. | Approved users read matched audience; authorized publishers write. |
| incidents/{incidentId} | reporterUid, organizationId, category, narrative, severity, occurredAt, reportedAt, optional location, status, assignedUid, server-incremented version, locationShared, duplicateOf, retentionExpiresAt. | Reporter and scoped reviewers only; protect attachments separately. |
| incidents/{id}/history/{eventId} | fromStatus, toStatus, actorUid, eventAt, noteRef, actionType. | Create via authorized operation; no client update/delete. |
| sosAlerts/{alertId} | reporterUid, clientRequestId, createdAt, details, optional location, locationShared, lifecycleStatus, deliveryState, assignedHandlerUid, acknowledgedAt, server-incremented version, retentionExpiresAt. | Reporter limited view; designated handlers access details. |
| sosAlerts/{id}/events/{eventId} | eventType, actorUid/systemActor, eventAt, minimal details. | Append-only intent; server-authorized creation; restricted read. |
| alertDeliveries/{deliveryId} | alertId, handlerUid, channel, state, attemptAt, providerMessageId (if safe). | Server-only; minimize retention and identifiers. |
| hotlines/{hotlineId} | label, phoneE164, coverage, hours, verificationState, verifiedBy, verifiedAt, reviewDueAt, active. | Read only approved entries; designated verifier updates. |
| auditEvents/{eventId} | actorUid, action, recordType, recordId, occurredAt, outcome, minimal changed fields. | Authorized audit readers; append-only via trusted path. |
| reportJobs/{jobId} | requestedBy, type, filters, status, createdAt, expiresAt, outputRef. | Requester/admin scoped; expire outputs by policy. |

## 21.1 Enumerations and validation

Table 18. 21.1 Enumerations and validation — Domain / Proposed values / validation

| Domain | Proposed values / validation |
| --- | --- |
| Account | pending, active, suspended, rejected, deactivated; approve exact states and allowed transitions. |
| Activity | draft, published, ongoing, completed, cancelled; define date and transition validation. |
| Attendance | present, absent, excused; For confirmation — late/partial and correction semantics. |
| Incident lifecycle | submitted, underReview, actionInProgress, resolved, reopened, closed, rejected, duplicate; define permitted transitions and duplicate linkage. |
| SOS lifecycle | submitted, acknowledged, actionInProgress, resolved, cancelled, falseAlarm, closed; delivery state is separate; cancellation/falseAlarm/closure requires policy and audit. |
| Delivery state | pending, sent, failed, unknown; sent means provider accepted request, not human receipt. |
| Hotline verification | draft, pendingVerification, verified, rejected, expired, disabled. |
| QR session | scheduled, active, expired, revoked; enforce server time and one-use/anti-replay policy. |

## 21.2 Query and index plan

Volunteer roster by organization and account status; paginate and avoid unbounded reads.

Activities by status, start time, and organization; decide whether public and authenticated discovery differ.

Attendance by activity and date; personal attendance by user and date.

Incidents by status, category, organization, and reportedAt; map queries must be bounded and location access controlled.

SOS queue by recipient/assignment and lifecycle status; notifications must not rely on an unbounded global query.

Hotline directory by active and verification state; client queries only approved current entries.

Create composite indexes after query patterns are approved; track required indexes in version control and test in staging.

Attendance history storage/query alignment: attendance documents remain at activities/{activityId}/attendance/{uid}, and each document carries uid, organizationId, and recordedAt. Personal history uses a collection-group query on attendance where uid equals the signed-in user, ordered by recordedAt descending; add a composite index with query scope COLLECTION_GROUP for uid ASC + recordedAt DESC. Keep the document ID equal to uid where practical, but authorize using a validated uid field.

Illustrative Firestore Rules v2 pattern (must be tested against the deployed rule version and exact query): rules_version = '2'; service cloud.firestore { match /databases/{database}/documents { function signedIn() { return request.auth != null; } match /{path=**}/attendance/{attendanceId} { allow get, list: if signedIn() && resource.data.uid == request.auth.uid; } } }. This recursive rule applies to every collection named attendance, so all such documents must use the same uid ownership invariant. Coordinator queries need their own scoped constraints and rule tests.

# 22. Authorization and Security Rules Matrix

Start Firestore Rules from deny-by-default and add access paths only for approved product behavior. Firestore rules authorize requests; they do not filter a broad query into an authorized subset. Design each query and rule together. The trusted Admin SDK used by server functions bypasses Firestore Rules, so function code and IAM require separate authorization tests.

Table 19. 22. Authorization and Security Rules Matrix — Data area / Volunteer/member / Officer/coordinator / Admin

| Data area | Volunteer/member | Officer/coordinator | Admin | Server function |
| --- | --- | --- | --- | --- |
| Own user profile | Read own; update allowlist | Read assigned scope if approved | Manage approved account fields | Privileged account transitions only |
| Organization | Read assigned | Read/manage assigned scope | Manage approved hierarchy | Validate privileged changes |
| Activities/participation | Read eligible; own request | Manage assigned activities | System administration | Optional invariant checks |
| Attendance | Read own | Record/correct assigned activity | Admin correction if approved | Optional validation/audit |
| Announcements | Read matched audience | Publish only approved audiences | Manage publisher settings | Optional scheduled publish |
| Incidents | Create; read own limited details | Read assigned; update if reviewer | Full review only if policy | Route/validate privileged transitions |
| SOS alerts | Create if permitted; limited own state | Only if designated responder | Admin only if assigned policy grants | Create/route/ack/status with explicit checks |
| Hotlines | Read verified active | Read verified active | Edit only if designated | Verification state changes if approved |
| Audit/export | No broad audit access | Scoped review if approved | Authorized review/export | Create restricted audit records |

## 22.1 Rule and identity requirements

Keep authorization roles in trusted claims or protected profile fields; users cannot elevate their own role, status, organization assignment, or responder designation.

Validate document keys, allowed fields, types, required fields, ownership, organization scope, and legal status transitions.

Avoid broad recursive allow rules and never deploy test rules that allow all reads/writes.

Test allowed and denied reads/writes for each role, including missing profile, suspended account, changed assignment, and malicious field injection.

Review rules for query compatibility and document-level exposure; validate attachment/storage rules separately if files are enabled.

Protect privileged function service accounts with least-privilege IAM; do not treat successful authentication as sufficient authorization.

# 23. SOS and Incident State Machines

## 23.1 SOS lifecycle versus delivery state

Table 20. 23.1 SOS lifecycle versus delivery state — Lifecycle transition / Who may initiate / Required checks / event

| Lifecycle transition | Who may initiate | Required checks / event |
| --- | --- | --- |
| create → submitted | Permitted reporter | Validate role, payload, idempotency key; record actor/time. |
| submitted → acknowledged | Designated responder | Responder belongs to active authorized roster; set acknowledgedAt. |
| acknowledged → actionInProgress | Assigned responder | Record assignment and response event. |
| actionInProgress → resolved | Assigned handler or approved supervisor | Resolution note and timestamp; retain audit event. |
| submitted/acknowledged → cancelled | Reporter or responder under approved policy | Require reason where policy needs; preserve history. |
| submitted → cancelled | Reporter within approved 10-second cancel window | Use expectedVersion; record cancellation event; cannot retract notices already delivered. |
| submitted/acknowledged → falseAlarm | Authorized responder or incident reviewer | Record reason and review; retain alert and delivery history; never delete. |
| resolved → closed | Authorized supervisor/reviewer | Close only after required resolution review; increment version and append event. |

Keep delivery state separate from incident lifecycle. A function may enqueue per-handler notices and record send attempts, but provider acceptance is not proof a person saw or acted on the alert. Retries must not duplicate the alert or create false acknowledgement.

## 23.2 Incident lifecycle

Table 21. 23.2 Incident lifecycle — Transition / Role / Validation

| Transition | Role | Validation |
| --- | --- | --- |
| new → submitted | Reporter | Required category/narrative; optional location; size and type checks. |
| submitted → underReview | Authorized reviewer | Reviewer scope; record assigned queue. |
| underReview → actionInProgress | Assigned handler | Require owner and event history. |
| actionInProgress → resolved | Assigned handler/reviewer | Resolution details per policy; record time. |
| resolved → reopened | Authorized reviewer | Only if reopened is approved; capture reason. |
| underReview → rejected | Authorized reviewer | Require reason; record history and notify reporter where approved. |
| underReview/actionInProgress → duplicate | Authorized reviewer | Require valid duplicateOf reference and prevent self-reference. |
| resolved → closed | Authorized reviewer/supervisor | Require closure review; preserve history. |

# 24. Environments, Deployment, and Release

Table 22. 24. Environments, Deployment, and Release — Environment / Purpose / Data / access controls

| Environment | Purpose | Data / access controls |
| --- | --- | --- |
| Local development | Feature work and emulator testing. | Synthetic data; no production credentials. |
| Staging / test | Integration, rules, UAT, responder simulation. | Separate Firebase project; restricted testers; resettable test data. |
| Production | Institution-approved live operation. | Separate project/config; named admins; reviewed rules; monitoring and rollback. |

## 24.1 Release pipeline proposal

Keep Flutter dependencies and lockfiles in version control; review upgrades before release.

Separate non-secret configuration (project identifiers, feature flags) from secrets and platform signing material.

Use Firebase Local Emulator Suite for Auth/Firestore/Functions workflows and Firestore Rules tests where suitable.

Deploy Firestore rules, indexes, and functions from reviewed source control; require a second reviewer for production security changes.

Release mobile builds through institution-approved app distribution; web hosting only if web is in approved scope.

Tag releases and record build version, commit, environment, rules version, and deployment approver.

Rollback plan must cover client release, function version, rules changes, and data migrations; destructive migration rollback needs a tested backup/recovery procedure.

## 24.2 Configuration decisions

For confirmation — Firebase project IDs, region, authentication providers, supported platforms, app identifiers, signing ownership, billing plan, push credentials, map provider/API key restrictions, domains, and who can deploy each environment. Never put private server keys or service-account credentials in the Flutter client.

# 25. Observability, Backup, and Recovery

Table 23. 25. Observability, Backup, and Recovery — Concern / Planning requirement / Decision required

| Concern | Planning requirement | Decision required |
| --- | --- | --- |
| Application health | Capture crash/availability errors with privacy-safe metadata; record app version and environment. | Choose monitoring product and data retention. |
| Function operations | Track invocation errors, latency, retries, queue backlog, and permission failures. | Set alert owners and thresholds. |
| SOS operations | Measure created, routed, provider-accepted, failed/unknown, acknowledged, and resolved counts without exposing unnecessary content. | Define operational metrics and review cadence. |
| Audit | Record actor, action, target, outcome, and timestamp for privileged or emergency transitions. | Approve who may read/export and retention. |
| Backup | Define Firestore backup/export scope, frequency, encryption/access, retention, and restore test. | Set recovery point and recovery time objectives. |
| Recovery | Document account compromise, bad rules deploy, function outage, accidental deletion, and hotline error playbooks. | Name owners, escalation, and communications. |
| Data export | Protect generated files and expire them after approved time. | Confirm approved delivery channel and expiry. |

## 25.1 Operational readiness checklist

Support contact and escalation owner are published to authorized users.

Responder roster, coverage schedule, backup contact, and periodic roster review are in place.

Hotline list has named verifier, verification date, and review due date.

Monitoring alerts route to a staffed owner; test alert and escalation path.

Backup restoration is demonstrated in a non-production environment.

Access is reviewed at role change and on a scheduled basis.

Incident and SOS playbooks explain false alerts, harassment/abuse, handoff, service outage, and record closure.

# 26. Repository and CI/CD Plan

A possible repository layout is illustrative. Confirm whether the client and server functions should share a repository or be maintained separately.

app/ — Flutter application, feature modules, shared UI and data layer.

functions/ — approved trusted backend operations, validation, notification routing, and scheduled tasks.

firestore.rules — Firestore authorization and validation rules.

firestore.indexes.json — approved composite indexes.

storage.rules — only if file storage is approved.

test/ — unit, widget, integration, rules, and end-to-end tests.

docs/ — requirements, data dictionary, runbooks, privacy, and release notes.

firebase.json — environment-aware Firebase CLI configuration; avoid embedding secrets.

## 26.1 Quality gates

Formatting, static analysis, and unit tests pass for changed client/server code.

Firestore Rules tests include expected allows and denials for every role and key collection.

Functions tests cover authorization, validation, idempotency, state transitions, retry/failure, and duplicate requests.

Widget tests cover loading/error/empty/denied states and emergency confirmation; integration tests exercise Firebase emulators.

Dependency and secret scans run in the build pipeline; critical findings block release under an approved policy.

Manual acceptance includes accessibility checks, supported-device checks, hotline call handoff (without placing test calls to real numbers), and responder tabletop exercise.

# 27. Full-Stack Traceability and Open Decisions

Table 24. 27. Full-Stack Traceability and Open Decisions — Requirement group / Client / Backend/data / Verification

| Requirement group | Client | Backend/data | Verification |
| --- | --- | --- | --- |
| Volunteer/auth | Registration, sign-in, profile, role dashboard. | Auth identity, users/orgs, rules, approval operations. | Auth/role tests; profile privacy review. |
| Activities/attendance/QR | Browse, participate, roster, mark/scan. | Activities, participation, attendance, QR sessions, validators. | Lifecycle, role, replay, duplicate tests. |
| Announcements/reports | Feed, publish, dashboard/report screens. | Announcements, query/index plan, scoped report reads/jobs. | Audience and calculation reconciliation. |
| Incidents/map | Form, optional location, list/map, status view. | Incident records/history, restricted location, reviewer operations. | Rules, optional-location, map privacy tests. |
| SOS | Confirmation, submission/delivery state, responder inbox. | Create/route/ack/status functions, alert/event/delivery records. | Idempotency, authorization, failure, responder simulation. |
| Hotlines | Directory, call confirmation, restricted admin screens. | Verified hotline record, verification audit. | Unverified/expired gate and device handoff. |
| Operations | Settings/help/support and admin tools. | Audit, monitoring, backup/export, environment config. | Restore test, access review, release sign-off. |

## 27.1 Technical decisions still open

Flutter state management, routing approach, model/code generation, dependency policy, and supported client platforms.

Firebase products to enable, authentication method, project/region, billing, storage, notification, and hosting choices.

Cloud Functions language/runtime, callable versus event-driven operations, function regions, and whether each privileged workflow needs a function.

Final Firestore paths, role storage, organization scoping, query/index plan, attachment design, and retention/deletion policy.

Map provider, location format/precision, offline behavior, hotline owner and verified numbers, and production emergency workflow.

Monitoring provider, backup/restore objectives, on-call owner, CI/CD provider, signing, deployment approvals, and support model.

Service-level and non-functional targets: maximum user/activity volume, expected report size, availability/recovery, response times, localization, accessibility standard, budget.

IMPLEMENTATION GATE  Start implementation only after scope and role approval; start SOS/hotline production work only after the operational owner, privacy/security review, verified contacts, and responder procedures are approved.

# 28. Official Technical References

Firebase for Flutter setup: https://firebase.google.com/docs/flutter/setup

Cloud Firestore Security Rules: https://firebase.google.com/docs/firestore/security/get-started

Callable Cloud Functions: https://firebase.google.com/docs/functions/callable

Firebase Cloud Messaging for Flutter: https://firebase.google.com/docs/cloud-messaging/flutter/get-started

Firebase security checklist: https://firebase.google.com/support/guides/security-checklist

These references inform candidate architecture only. Confirm current product behavior, supported platforms, and billing requirements during technical design.

# 29. Field-Level Data Dictionary

This dictionary defines the proposed minimum fields for implementation planning. Types use Firestore concepts. “Required” applies when that record is created; optional fields must be omitted or null consistently. Field limits, retention, and sensitive-data classification require owner approval before implementation.

Table 25. 29. Field-Level Data Dictionary — Collection / field / Type / required / Validation and purpose

| Collection / field | Type / required | Validation and purpose |
| --- | --- | --- |
| users/{uid}.uid | string / yes | Must equal authenticated UID; immutable after creation. |
| users.displayName | string / yes | Approved display name; length/character policy to confirm. |
| users.email | string / conditional | Store only if account or contact workflow requires it; avoid duplicate source of truth if Auth is authoritative. |
| users.roleRef | string/reference / yes | Assigned by privileged workflow; user cannot self-change. |
| users.organizationIds | array<string> / conditional | Approved membership IDs; limit size and govern changes. |
| users.accountStatus | enum / yes | pending, active, suspended, rejected, deactivated; confirm transitions. |
| users.createdAt, updatedAt | timestamp / yes | Server-authoritative timestamps. |
| activities/{id}.title | string / yes | Non-empty; policy-defined maximum length. |
| activities.description | string / optional | Plain text or approved rich text; sanitize/display safely. |
| activities.startAt, endAt | timestamp / yes | endAt must be after startAt; timezone display policy required. |
| activities.ownerUid, organizationId | string / yes | Authenticated owner and approved organization scope. |
| activities.status | enum / yes | draft, published, ongoing, completed, cancelled; validate transitions. |
| participation/{uid}.state | enum / yes | requested, approved, denied, withdrawn, cancelled; attendance is a separate record. |
| participation.requestedAt, decidedAt | timestamp / conditional | Server time; decision actor recorded when applicable. |
| attendance/{uid}.status | enum / yes | present, absent, excused; additional states require approval. |
| attendance.recordedBy, recordedAt | UID + timestamp / yes | Record operator and server-authoritative time. |
| attendance.source | enum / yes | manual, qr, import; allow only approved values. |
| attendance.correctionReason | string / conditional | Required for post-close correction if policy says so; access restricted. |
| qrSessions.sessionId | string / yes | Opaque ID; must not reveal authority or contain personal data. |
| qrSessions.activityId, issuedBy | string / yes | Reference activity and authorized issuer. |
| qrSessions.validFrom, expiresAt | timestamp / yes | Short validity window determined by risk review. |
| qrSessions.nonceHash | string / conditional | Store verifier material safely; do not expose reusable secret in plaintext. |
| incidents.reporterUid | UID / yes | Authenticated reporter or approved assisted-report workflow. |
| incidents.category, narrative | enum + string / yes | Approved category; bounded narrative; escape on display. |
| incidents.severity | enum / optional | Use approved definitions; avoid unsupported scoring. |
| incidents.occurredAt, reportedAt | timestamp / conditional + yes | Occurred time may be unknown; reportedAt server time. |
| incidents.location, locationShared | GeoPoint + bool / optional | Set locationShared explicitly; false means no location and no map marker. Do not store sentinel coordinates; precision/source require approval. |
| incidents.status, assignedUid, version | enum + UID + integer / conditional | Server-incremented version for optimistic concurrency; duplicateOf and retentionExpiresAt fields; transitions and assignment authorized/audited. |
| sosAlerts.clientRequestId | string / yes | Idempotency key scoped to reporter; prevents duplicate retry creates. |
| sosAlerts.lifecycleStatus, version, retentionExpiresAt | enum + integer + timestamp / yes | Server-increment version on every accepted mutation; use expectedVersion; keep deliveryState distinct; apply retention expiry. |
| sosAlerts.deliveryState | enum / yes | pending, sent, failed, unknown; never equate provider acceptance with human receipt. |
| sosAlerts.location, locationShared, details, retentionExpiresAt | GeoPoint + bool + string + timestamp / optional | Explicit boolean prevents sentinel coordinates; apply approved retention and restricted access. |
| hotlines.phoneE164 | string / yes | Institution verified number in approved normalized format. |
| hotlines.verificationState | enum / yes | draft, pendingVerification, verified, rejected, expired, disabled. |
| hotlines.verifiedBy, verifiedAt, reviewDueAt | UID + timestamps / conditional | Required before a number can be enabled; audit changes. |
| auditEvents.actorUid, action, occurredAt | UID + enum + timestamp / yes | No credentials/tokens or unnecessary narrative/location in logs. |

## 29.1 Common record conventions

Use server timestamps for authoritative create/update/audit events; never trust a client-provided timestamp for authorization or ordering.

Use stable IDs and explicit references; avoid putting sensitive information in document IDs.

Use bounded strings, enums, and allowlisted fields; reject unknown privileged fields instead of silently accepting them.

Keep state history separate from mutable current-state fields when a full audit trail is required.

Document ownership and deletion behavior for every collection and subcollection; deleting a parent must not silently orphan sensitive child records.

# 30. Request and Response Examples

The examples below define a candidate callable API shape for review. Use JSON-compatible values; final SDK wrappers and error envelopes are implementation decisions. Authorization, validation, and state transitions must be enforced server-side even if the client performs matching validation.

## 30.1 Create SOS alert

Request (illustrative):

{

"clientRequestId": "client-generated-opaque-id",

"category": "urgent-assistance",

"message": "Short user-entered details",

"location": { "latitude": 0.0, "longitude": 0.0 },

"locationShared": true

}

Response (illustrative): { "alertId": "opaque-id", "lifecycleStatus": "submitted", "deliveryState": "pending", "version": 1, "createdAt": "server timestamp" }

If location is declined or unavailable, omit the location object and set locationShared false. Do not use coordinates (0,0) as a missing-value sentinel in production.

## 30.2 Acknowledge or update alert

Request (illustrative): { "alertId": "opaque-id", "expectedVersion": 3, "note": "Responder update" }

Response: { "alertId": "opaque-id", "lifecycleStatus": "acknowledged", "version": 4, "acknowledgedAt": "server timestamp", "eventId": "opaque-id" }

Require designated responder membership, permitted transition, expected version/state, bounded note, and atomic current-state plus history write.

## 30.5 Error contract

Table 26. 30.5 Error contract — Code / Meaning / Client behavior

| Code | Meaning | Client behavior |
| --- | --- | --- |
| unauthenticated | No valid signed-in identity. | Route to sign-in; preserve no sensitive unsent data. |
| permission-denied | Role, assignment, or organization scope does not allow action. | Show safe message; do not retry automatically. |
| invalid-argument | Malformed or out-of-policy request. | Show field-level guidance. |
| not-found | Record is absent or intentionally hidden from caller. | Show unavailable state without leaking existence. |
| failed-precondition | Transition, status, verification, or environment condition blocks action. | Refresh current state and explain required next step. |
| resource-exhausted | Approved rate or quota limit reached. | Back off; provide safe fallback guidance. |
| unavailable | Network/backend temporarily unavailable. | Show unknown delivery state; offer controlled retry using same idempotency key. |
| internal | Unexpected service failure. | Show safe error and correlation ID; never disclose stack trace. |

## 30.6 Submit incident (illustrative)

Request: { "clientRequestId": "opaque-id", "category": "safety", "narrative": "Bounded user report", "occurredAt": null, "locationShared": false }

Response: { "incidentId": "opaque-id", "status": "submitted", "version": 1, "reportedAt": "server timestamp" }. If locationShared is true, require a valid location payload and record the approved precision/source; otherwise omit location entirely.

## 30.7 Review incident (illustrative)

Request: { "incidentId": "opaque-id", "expectedVersion": 1, "nextStatus": "underReview", "note": "Triage note" }

Response: { "incidentId": "opaque-id", "status": "underReview", "version": 2, "eventId": "opaque-id" }. Require current reviewer designation, organization scope, valid transition, and transactional state plus history write. A stale expectedVersion returns a conflict and makes no partial mutation.

## 30.8 Idempotency and concurrency

The server stores the request ID with the created alert and returns the original alert for a replay by the same reporter.

A repeated request ID with a different payload is rejected and audited without overwriting the original alert.

State updates use expected current state/version or transaction validation to prevent conflicting responder updates.

Notification retries are tracked per delivery attempt and do not re-create alert records or imply acknowledgement.

# 31. Delivery Backlog and Definition of Done

This backlog is a planning sequence, not a schedule. Size and staffing are unconfirmed. Deliver vertical slices so each feature has client behavior, trusted data handling, permissions, error states, tests, and operational notes.

Table 27. 31. Delivery Backlog and Definition of Done — Phase / epic / Implementation work products / Exit checks

| Phase / epic | Implementation work products | Exit checks |
| --- | --- | --- |
| A. Foundations | Separate Firebase projects/configs; Flutter shell; auth/session; environment setup; logging policy; CI workflow; design tokens. | No production secrets in client; environment separation demonstrated; sign-in lifecycle agreed. |
| B. Identity and organization | User profile, account review, role assignment, organization model, audit hooks, initial Security Rules. | Role matrix tests pass; self-privilege escalation denied. |
| C. Activities and participation | Activity CRUD, schedule/status lifecycle, roster, join requests, organization scope, indexes. | Lifecycle, authorization, pagination, boundary tests pass. |
| D. Attendance and QR | Attendance record/correction, QR session issuance/scan/validation, duplicate/replay handling. | Clock/time-window, replay, wrong-activity, offline, correction scenarios pass. |
| E. Announcements and reporting | Audience-scoped announcements, analytics definitions, report reads/exports. | Audience tests pass; totals reconciled against known data; exports scoped and logged. |
| F. Incident workflow and map | Optional-location report, status/assignment/history, map/list UI, privacy-limited detail. | No-location flow works; map access restricted; location permission-denial tested. |
| G. Hotline directory | Administrative entry, verification review, expiry/disable, user directory, call confirmation. | Unverified/expired entries cannot initiate call; changes audited. |
| H. SOS alert path | Deliberate activation, idempotent create, designated handler resolution, delivery tracking, ack/state updates, failure UX. | Responder simulation passes; no general broadcast; unknown delivery stays unknown. |
| I. Operations and launch | Monitoring, backup/restore, support and escalation, access review, privacy notice, pilot/release runbooks. | Named owners sign operational/privacy/security gates; restore and rollback rehearsed. |

## 31.1 Definition of Done for each feature

Requirement ID linked to approved acceptance criteria and screen/data design.

Client states cover loading, empty, success, invalid input, denied access, offline, and retryable/non-retryable errors.

Backend authorization and Firestore Rules are reviewed; privileged Admin SDK paths have separate IAM and authorization checks.

Unit/widget/integration/rules tests cover expected allow and deny cases and important failure paths.

Logs/metrics exclude secrets and minimize incident/location data; support and retention behavior are documented.

Accessibility and supported-platform checks completed; user-facing copy reviewed by the business owner.

Deployment, rollback/migration, and support notes updated; product owner accepts evidence for the requirement.

## 31.2 Release gate evidence

Table 28. 31.2 Release gate evidence — Gate / Required evidence

| Gate | Required evidence |
| --- | --- |
| Design approval | Signed scope, role matrix, schema, response workflows, privacy classification, architecture decisions. |
| Feature complete | Reviewed code, tests, rules, migration/index updates, and user-facing states. |
| Security/privacy approval | Access tests, privacy notice, retention plan, location/notification review, open findings disposition. |
| Operational readiness | Verified hotlines, responder coverage and simulation, support owner, backup restore, monitoring and rollback. |
| Pilot approval | Named approver, limited cohort, feedback path, incident/rollback criteria, review date. |
| Production approval | All required gates accepted; no unresolved critical security/privacy/operations findings. |

# 32. Problem Framing, Outcomes, and Release Boundaries

Problem statement (working hypothesis): the project proposes one institution-governed mobile system for volunteer records, activity coordination, attendance evidence, announcements, reporting, and emergency coordination. The current planning materials do not establish measured baseline performance or confirm the exact current workflow; validate these with CMU–SBNU and NSRC stakeholders before treating them as facts.

Table 29. 32. Problem Framing, Outcomes, and Release Boundaries — Outcome measure / Definition / evidence / Proposed target and owner

| Outcome measure | Definition / evidence | Proposed target and owner |
| --- | --- | --- |
| Volunteer record completeness | Required profile fields complete ÷ active profiles; profile audit sample. | Set baseline during discovery; target and required fields approved by data owner. |
| Attendance reconciliation time | Elapsed time from activity close to approved roster reconciliation. | Measure baseline on comparable activities; set pilot target with coordinators. |
| QR duplicate prevention | Duplicate scan attempts that do not create a second attendance record. | 100% of automated duplicate test cases rejected or idempotently accepted. |
| Emergency alert state integrity | Server-accepted SOS alerts visible to authorized handlers with accurate delivery state. | All acceptance tests pass; no client-only “sent” state. |
| Hotline verification coverage | Visible callable numbers with institution-verifier and verification date. | 100%; unverified numbers cannot be called from the app. |
| Security rule coverage | Positive and negative authorization cases in automated rules tests. | All critical paths tested before pilot; owner: security lead. |
| Usability and reliability | Task completion and crash-free sessions measured in pilot. | Baseline first; targets approved before pilot exit. |

Measurement rule  Do not invent a baseline or claim improvement until a pilot has collected comparable evidence. Name a metric owner, source, review cadence, and target in the pilot plan.

Table 30. 32. Problem Framing, Outcomes, and Release Boundaries — Release boundary / Recommended initial position / Decision

| Release boundary | Recommended initial position | Decision |
| --- | --- | --- |
| R1 in scope | Flutter mobile app; Firebase Authentication, Firestore, callable Cloud Functions, push notifications; volunteer, activity, attendance, organizational structure, announcements, reports, permissions, QR attendance, SOS, incident reporting/map, verified hotlines. | Confirm sponsor and technical owners. |
| R1 out of scope | SMS dispatch, public API, web administration portal, advanced predictive analytics, automated emergency-service dispatch, continuous background tracking. | Recommended default; sponsor may revise explicitly. |
| External integrations | Maps/geocoding and push delivery depend on provider configuration, platform permission, connectivity, and approved data-transfer review. | Select providers and approve terms before implementation. |

# 33. Detailed Operational Workflows and Safety Rules

Security boundary: a visible QR code is only a short-lived presentation of a signed, activity-bound token; it is not a reusable credential. Keep signing material server-side, validate token expiry/activity/nonce and participant eligibility on the server, and make successful writes idempotent. Proposed 60-second rotation is a pilot setting, not an approved requirement.

## QR attendance proposal

Coordinator opens a scheduled activity and starts check-in; the server creates a session identifier and short-lived signed token. Proposed starting token rotation is 60 seconds (confirm after pilot usability and threat review). Tokens must be bound to the activity and validity window; do not encode profile data or reusable credentials.

Volunteer scans while signed in. A callable server function validates token signature, expiry, activity state, participant approval, and user eligibility, then writes attendance idempotently using a stable key. Server time is authoritative; client time is informational only.

Repeated scans return the existing attendance result and do not create duplicate records. The app clearly distinguishes accepted, duplicate/already recorded, expired token, ineligible, and network failure.

Coordinator manual correction requires a reason, actor, timestamp, and audit event. Optional geofence is deferred; collect no location for ordinary attendance unless separately justified and approved.

Operational status semantics: an “acknowledged” alert means an authorized handler explicitly accepted responsibility; provider “sent” means only that a delivery provider accepted the request. A cancellation or false-alarm classification never erases delivery attempts or prior actions.

## SOS alert creation and authorized handling

Activation requires a deliberate hold or slide-to-confirm gesture. After submission, show a 10-second cancellation window; cancellation stops subsequent escalation where possible and is recorded, but cannot retract push notifications already delivered.

The client calls a protected server function. Only a server-accepted response may display “Alert sent”; if offline or the function fails, display “Not sent,” offer retry when connected, and prominently show institution-verified hotlines. Never queue a false “sent” alert offline.

The SOS record and delivery attempts are separate. Authorized responders can acknowledge, assign, add a safe status update, resolve, or close according to their active designation. All transitions are server-validated and audited. Push is best effort and does not bypass device settings or guarantee receipt.

Rate limits and duplicate suppression must be tuned through abuse and false-alarm testing. A false/accidental alert is retained as a controlled outcome with an authorized review note; do not silently delete it.

Escalation timing is a proposal for a supervised pilot: if the primary handler has not acknowledged by 2 minutes, notify the backup; at 5 minutes, notify the supervisor. These are not emergency-response guarantees or service-level commitments. Confirm staffing, on-call coverage, and safe operating procedure before enabling.

Use only institution-verified hotline numbers as fallback. SMS or automated phone-tree escalation is outside R1 unless separately approved, funded, and tested.

## Incident report and mapping

Table 31. Incident report and mapping — Element / Recommended definition / Confirmation needed

| Element | Recommended definition | Confirmation needed |
| --- | --- | --- |
| Categories | Medical/health, safety/security, facility/environment, transport, lost person/property, other; allow “other” with controlled text. | NSRC/institution safety owner approves taxonomy. |
| Severity | Low: no immediate threat; Medium: prompt support; High: urgent risk needing rapid responder action; Critical: immediate threat to life/safety. | Approve operational definitions and escalation authority. |
| Location | Optional device location only after explicit permission; manual location/description alternative. Save locationShared=false when absent; do not use fake coordinates. | Approve precision, map provider, and retention. |
| Lifecycle | submitted → underReview → actionInProgress → resolved → reopened → actionInProgress; closed, rejected, duplicate are terminal. Duplicate requires duplicateOf; rejection requires reason; resolution/closure requires authorized actor and audit. | Approve transitions and who may reopen/close. |
| Map view | Show only authorized incidents with status/severity filters and approximate location where exact coordinates are unnecessary. Do not expose reporter identity or narrative in map markers. | Approve coordinate precision, visibility, and clustering. |

Concurrency  For incidents and SOS alerts, every successful server-side lifecycle mutation increments integer version. Callers provide expectedVersion; mismatches return a conflict and require refresh. This prevents stale clients overwriting newer safety actions.

## Emergency hotline list

Each entry should include display name, purpose, number, service hours, geographic scope, language/accessibility notes, verification state, verifier UID, verifiedAt, expiry/review date, and source. Only a second authorized hotline verifier may mark an entry verified. Expired or unverified entries remain non-callable with an explicit status. One-tap calling uses the platform dialer and requires a final device confirmation; the app does not silently place calls.

## Reports, exports, and notifications

Reports are generated from authorized server-side queries with recorded requester, scope, generation time, status, expiry, and safe output reference. Exports must exclude sensitive fields by default, be access-logged, and expire under the approved retention schedule. Notification payloads should contain minimal content and direct the user to sign in to view protected details.

# 34. Privacy, Security, Operations, and Delivery Readiness

## Privacy governance and retention

The institution must identify its personal information controller (PIC), appoint/confirm a Data Protection Officer (DPO), document purposes and lawful basis, and complete a privacy impact assessment before real personal or emergency records are collected. This is a planning control, not legal advice; institutional privacy counsel/DPO must determine applicability and approve notices, consent, registration, and cross-border transfers.

Table 32. Privacy governance and retention — Information class / Examples in this system / Controls / planning action

| Information class | Examples in this system | Controls / planning action |
| --- | --- | --- |
| Public operational | Approved hotline name and number; published announcement. | Institution verifies accuracy, review date, and publication authority. |
| Personal information | Volunteer identity, contact, organization, attendance, account identifiers. | Purpose limitation, least privilege, notice, retention, access/correction process. |
| Sensitive personal information | Age, education, health/medical details, and other statutory sensitive categories where present. | Treat as restricted; collect only if necessary; DPO approval, enhanced access controls, minimization. |
| High-risk operational content | SOS details, incident narratives, precise location, reporter identity, responder notes. | Restrict by active designation; minimize push payloads; map uses approximate coordinates where feasible; audit access. |

For volunteers under 18, establish age handling, guardian involvement/consent where required, safeguarding escalation, and limits on location/communications before pilot.

Firebase is a proposed service provider/processor. Confirm contractual terms, service configuration, data location, international access/transfer implications, subprocessors, deletion behavior, and institution-approved region before provisioning. Firestore location cannot be changed after creation; do not create production data before the decision.

Publish an accessible privacy notice covering data collected, purposes, lawful basis, recipients, retention, rights/contact channel, location use, SOS limitations, and emergency-service boundaries.

Create a breach response playbook: contain, preserve evidence, assess risk, notify DPO/PIC, document decisions, and notify the NPC/data subjects within the applicable statutory timeframe (including 72 hours only where the breach meets notification criteria and the DPO confirms applicability). Assess NPC registration obligations with the DPO; do not presume registration is either required or exempt.

Configure retentionExpiresAt for incidents, SOS alerts, attendance, audit data, and reports. Approve exact periods and legal-hold exceptions before launch. Candidate operational defaults for discussion: delivery-attempt logs up to 90 days and exported report artifacts up to 7 days; apply automated deletion and verify backups/derived exports separately.

## Security design and threat review

Table 33. Security design and threat review — Control / Planning requirement

| Control | Planning requirement |
| --- | --- |
| Authentication and authorization | Firebase Authentication identifies users; Firestore rules and callable functions enforce least privilege. Sensitive writes and lifecycle transitions occur server-side. |
| Active status and designations | Use coarse custom claims only as a token hint. Claims can be stale until refresh; sensitive actions also check current active status and scoped designation in protected server-side records. Suspend access promptly and revoke refresh tokens where required. |
| App Check | Adopt Flutter-compatible App Check providers per platform; monitor first, then enforce after valid clients are confirmed. App Check supplements authentication/rules and is not authorization. |
| Audit and separation | Audit role/designation changes, SOS/incident access and transitions, hotline verification, exports, and manual attendance corrections. Require a second approver for privileged designation grants and hotline verification. |
| Abuse and threat model | Review account takeover, insider misuse, forged/replayed QR, SOS spam, location exposure, insecure exports, notification leakage, and denial of service. Define rate limits and incident response. |
| Build pipeline | Dependency and secret scanning, lint/static analysis, rules tests, callable-function tests, staging separation, protected secrets, backup/restore rehearsal, and independent security review before pilot. |

## Cost, support, training, migration, and communications

Table 34. Cost, support, training, migration, and communications — Readiness area / Required planning artifact

| Readiness area | Required planning artifact |
| --- | --- |
| Cost model | Low/expected/high worksheet using projected registered users and monthly active users, reads/writes, retained bytes, function invocations, map/geocoding usage, push volume, storage/egress, logging, backup, app-store accounts, staff hours, and optional future SMS. Recheck against selected Firebase plan and observed pilot usage; no price estimate until volumes/region are known. |
| Support model | Name service owner, support hours, severity definitions, incident escalation, responder on-call coverage, account recovery process, hotline maintenance owner, and backup contacts. |
| Training | Role-specific quick guides and practice for volunteers, coordinators, responders, hotline verifiers, publishers, analysts, and administrators. Include SOS limitations and offline behavior. |
| Migration | Inventory source data and authority; map/clean fields; resolve duplicates; secure test import; reconcile counts and sampled records; obtain owner sign-off; retain rollback snapshot; document deletion of temporary files. |
| Communications | Announce pilot scope, eligibility, privacy notice, support channel, training dates, emergency limitations, hotline verification date, known issues, and how to report incidents. |

## Delivery milestones and exit gates

Table 35. Delivery milestones and exit gates — Stage / Exit evidence / Decision owner

| Stage | Exit evidence | Decision owner |
| --- | --- | --- |
| Discovery and governance | Approved problem statement and baselines, stakeholder map, PIC/DPO and safety owners, PIA initiated, scope and R1 boundaries signed off. | Sponsor + institution |
| Solution design | Architecture, data paths, region, threat model, workflows, prototype usability, rules/index plan, retention and incident SOP approved. | Technical lead + DPO + safety lead |
| Build and integration | Feature-complete staging build; schema/rules/functions, QR, SOS, incident map, hotline directory, reports, audit and observability integrated. | Product/technical owner |
| Verification | Acceptance and negative security tests pass; restore rehearsal, accessibility/usability review, cost review, training materials, hotline numbers verified. | QA + security + operations |
| Controlled pilot | Named cohort, monitoring/support staffed, rollback plan, baseline and outcome measures captured, incidents reviewed. | Sponsor + pilot lead |
| Release decision | Pilot exit metrics reviewed; unresolved risks accepted or closed; data protection and safety approvals recorded; go/no-go documented. | Authorized steering group |

# 35. Acceptance Criteria and Verification Scenarios

The cases below define planning-stage release evidence. They are examples to be expanded into executable test cases and traced to the approved requirement IDs before implementation.

Table 36. 35. Acceptance Criteria and Verification Scenarios — ID / Given / When / Then

| ID | Given | When | Then |
| --- | --- | --- | --- |
| AC-01 | An approved volunteer is assigned to an open activity and a valid signed QR token exists. | The volunteer scans once, then scans the same token again. | The server records one attendance event; the repeat is reported as already recorded and no duplicate is created. |
| AC-02 | A QR token is expired, forged, for another activity, or the volunteer is not approved. | The client submits the scan. | The server rejects the request, records no attendance, and returns a safe reason without exposing another user’s data. |
| AC-03 | A coordinator corrects an attendance record. | The coordinator submits a change with a reason. | The change is scoped, authorized, timestamped, and audited with before/after values. |
| AC-04 | A signed-in user has no active responder designation. | The user attempts to read or update an SOS alert. | Rules/function deny the operation; the denial is covered by an authorization test. |
| AC-05 | The device has no network connection. | The user submits SOS. | The UI shows “Not sent,” creates no server alert, and offers verified hotline fallback; it never presents a false success state. |
| AC-06 | An active verified hotline entry exists. | The user taps its call action. | The platform dialer opens with the verified number and requires user confirmation; no call is silently placed. |
| AC-07 | A hotline entry is unverified or past its review expiry. | The user opens the hotline list. | The number is visibly unverified/expired and cannot use the one-tap call action. |
| AC-08 | An incident has locationShared=false. | An authorized analyst opens the map. | No marker is plotted for the incident; no sentinel coordinates appear. |
| AC-09 | Two responders load the same incident version. | Both try to update status; the second submits a stale expectedVersion. | The server accepts one mutation, increments version, and returns a conflict for the stale update without overwriting the first. |
| AC-10 | An incident is marked duplicate. | An authorized reviewer saves the transition. | The server requires a valid duplicateOf reference, records actor/time, and prevents an invalid self-reference. |
| AC-11 | A report is requested by a user outside its organization scope. | The request is submitted. | The server rejects it; no output file is created or exposed. |
| AC-12 | A volunteer is suspended while holding a previously issued token. | The volunteer attempts a protected operation. | The server checks current status/designation and denies the operation despite stale client claims. |

# 36. Glossary, Decisions, and Traceability

Table 37. 36. Glossary, Decisions, and Traceability — Term / Meaning

| Term | Meaning |
| --- | --- |
| CMU | Central Mindanao University. |
| SBNU | Southern Baptist Nursing Unit (confirm official institutional expansion/name). |
| NSRC | National Service Reserve Corps (confirm local unit naming/authority). |
| VMS | Volunteer Management System. |
| SOS | Emergency alert function; it does not itself guarantee emergency response. |
| PIC | Personal Information Controller under Philippine data protection framework. |
| DPO | Data Protection Officer. |
| NPC | National Privacy Commission. |
| FCM | Firebase Cloud Messaging. |
| RPO | Recovery Point Objective: maximum acceptable data loss measured in time. |
| RTO | Recovery Time Objective: target time to restore service. |

Decision register: unresolved institutional, operational, legal/privacy, and service-level choices remain marked “For confirmation.” Recommended defaults are planning proposals only and do not imply approval. Confirm no production data is loaded until the relevant privacy, safety, security, and region decisions are signed off.

# 37. Requirement Traceability Matrix

The matrix maps all 26 approved-baseline requirement IDs to candidate screens, canonical paths/functions, authorization tests, test-case identifiers, owners, and planning status. “For design” means implementation evidence is not yet available. AC-01–AC-12 provide cross-cutting Given/When/Then scenarios; each TC-<requirement ID> is a required implementation test to be authored and linked to the applicable acceptance scenario before release.

Table 38. 37. Requirement Traceability Matrix — Req ID / Priority / Screen(s) / Collection / function

| Req ID | Priority | Screen(s) | Collection / function | Rule test | Test case ID | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| AUTH-01 | High | Sign-in / recovery | Firebase Auth; users/{uid} | Auth + own-profile allow/deny | TC-AUTH-01 | Identity owner | For design |
| AUTH-02 | High | Account administration | users/{uid}; setAccountStatus | Admin scope; self-elevation deny | TC-AUTH-02 | Account owner | For design |
| AUTH-03 | High | All protected screens | All scoped collections/functions | Role × action positive/negative matrix | TC-AUTH-03 | Security owner | For design |
| VOL-01 | Medium | Volunteer profile / roster | users/{uid}; updateProfile | Own-field allowlist; sensitive-field deny | TC-VOL-01 | Volunteer data owner | For design |
| VOL-02 | High | Organization roster | users; organizations | Membership scope; cross-unit deny | TC-VOL-02 | Organization owner | For design |
| ACT-01 | Medium | Activity editor/detail | activities; create/update activity | Assigned coordinator scope | TC-ACT-01 | Activity owner | For design |
| ACT-02 | Medium | Activity browse / request | activities; participation | Eligibility and owner-only request | TC-ACT-02 | Activity owner | For design |
| ATT-01 | High | Attendance roster/editor | activities/{id}/attendance; recordAttendance | Assigned activity; correction reason/audit | TC-ATT-01 | Attendance owner | For design |
| ATT-02 | High | My attendance/history | attendance collection-group query | Own UID query; coordinator scope tests | TC-ATT-02 | Security owner | For design |
| QR-01 | High | QR issue/session | qrSessions; issueQrSession | Authorized issuer; no secret exposure | TC-QR-01 | Attendance owner | For design |
| QR-02 | High | QR scan/result | validateQrAttendance; attendance | Signature, expiry, eligibility, replay, idempotency | TC-QR-02 | Technical lead | For design |
| ANN-01 | Medium | Announcement feed/editor | announcements; publishAnnouncement | Publisher designation and audience scope | TC-ANN-01 | Communications owner | For design |
| REP-01 | Medium | Reports dashboard | reportJobs; createReportJob | Organization/date range scope; bounded query | TC-REP-01 | Reporting owner | For design |
| REP-02 | Medium | Analytics/export | attendance + participation; aggregateReport | Metric calculation and export-field allowlist | TC-REP-02 | Reporting owner | For design |
| ORG-01 | High | Organization administration | organizations; manageOrganization | No self-grant; hierarchy and scope validation | TC-ORG-01 | Organization owner | For design |
| INC-01 | High | Incident form | incidents; submitIncident | Optional location; bounded fields; reporter scope | TC-INC-01 | Safety/privacy owner | For design |
| INC-02 | High | Incident review/detail | incidents/{id}/history; reviewIncident | Designation, transition, expectedVersion, audit | TC-INC-02 | Safety owner | For design |
| MAP-01 | High | Incident map/list | bounded incidents query | locationShared gate; scoped access; no identity in marker | TC-MAP-01 | Safety/privacy owner | For design |
| SOS-01 | Critical | SOS confirmation/receipt | sosAlerts; createSosAlert | Permission, deliberate confirm, idempotency, rate limit | TC-SOS-01 | Emergency operations | For design |
| SOS-02 | Critical | Responder inbox | alertDeliveries; routeSosAlert | Active designated roster only; delivery state audit | TC-SOS-02 | Emergency operations | For design |
| SOS-03 | Critical | Responder detail/status | sosAlerts/events; updateSosStatus | Designation, expectedVersion, transitions, append-only history | TC-SOS-03 | Emergency operations | For design |
| HOT-01 | High | Hotline directory/admin | hotlines | Only approved scope; verification freshness | TC-HOT-01 | Hotline owner | For design |
| HOT-02 | High | Call confirmation | verified hotlines; device dialer handoff | Unverified/expired deny; user confirmation | TC-HOT-02 | Hotline verifier | For design |
| ADM-01 | High | Audit review | auditEvents | Restricted reader; append-only creation | TC-ADM-01 | Audit owner | For design |
| ADM-02 | High | Backup/restore/export | reportJobs; backup/restore service | Privileged approval; access and expiry logs | TC-ADM-02 | Operations owner | For design |
| OPS-01 | Medium | Help/support/settings | approved support configuration | Admin-only edits; public-safe fields | TC-OPS-01 | Service owner | For design |

# 38. Reference Sources and Revision History

The following official documentation informs technical and regulatory planning statements. Confirm current versions and institutional applicability during detailed design.

Firebase, Securely query data — https://firebase.google.com/docs/firestore/security/rules-query

Firebase, Index overview — https://firebase.google.com/docs/firestore/query-data/index-overview

Firebase, Firestore locations — https://firebase.google.com/docs/firestore/pipelines/locations

Firebase, App Check for Flutter — https://firebase.google.com/docs/app-check/flutter/default-providers

Firebase, Callable functions — https://firebase.google.com/docs/functions/callable

Firebase, Custom claims — https://firebase.google.com/docs/auth/admin/custom-claims

Firebase, Manage user sessions and token revocation — https://firebase.google.com/docs/auth/admin/manage-sessions

Firebase, Cloud Messaging for Flutter — https://firebase.google.com/docs/cloud-messaging/flutter/get-started

National Privacy Commission, Implementing Rules and Regulations of RA 10173 — https://privacy.gov.ph/wp-content/uploads/2023/06/IRR_RA-10173-as-amended.pdf

National Privacy Commission, PIPs and PICs FAQs (updated Jan 2026) — https://privacy.gov.ph/pips-and-pics/faqs/

National Privacy Commission, Circular 2022-04 on registration — https://privacy.gov.ph/wp-content/uploads/2023/05/Circular-2022-04.pdf

National Privacy Commission, Data Privacy Act quick guide — https://privacy.gov.ph/wp-content/uploads/2022/01/DPA_QuickGuidefolder_10191.pdf

Table 39. 38. Reference Sources and Revision History — Version / Date / Change summary / Status

| Version | Date | Change summary | Status |
| --- | --- | --- | --- |
| 2.2 | Planning baseline | Initial CMU–SBNU volunteer system scope and selected Flutter/Firebase features. | Superseded |
| 2.3 | Planning update | Added emergency SOS, incident reporting/mapping, and hotline scope. | Superseded |
| 2.4 | 2026-10-16 | Reviewer-driven full-stack planning detail: measurable outcomes, unified states, QR/SOS workflows, privacy/security governance, architecture alignment, test scenarios, delivery readiness, and traceability. | For institutional review; no implementation claimed |
| 2.5 | 2026-10-16 | Gap review aligned SOS schema/versioning and lifecycle, completed incident transitions and request examples, corrected the requirement traceability matrix to use all 26 actual IDs, and clarified attendance collection-group security/index scope. | Planning review; implementation not claimed |